# Sprint Plan

## Sprint 1 — Foundation

Week 1

Goals:

- Git repository

- Solution

- Docker

- SQL Server

- RabbitMQ

- Basic service projects

- Architecture documentation

Deliverable:

All services compile and infrastructure starts.

## Sprint 2 — Product + Warehouse

Week 2

Goals:

- Product CRUD

- Categories

- Warehouse CRUD

- Database migrations

- Basic tests

Deliverable:

Products and warehouses can be managed through APIs.

## Sprint 3 — Inventory

Week 3

Goals:

- Stock

- Receive

- Issue

- Transfer

- Adjustment

- Transaction history

Deliverable:

Complete inventory operations work through APIs.

## Sprint 4 — Messaging + Alerts

Week 4

Goals:

- RabbitMQ

- Events

- Consumers

- Low-stock detection

- Alert API

Deliverable:

Inventory change

↓

RabbitMQ

↓

Alert Service

works.

## Sprint 5 — Reporting

Week 5

Goals:

- Inventory report

- Low-stock report

- Movement report

- Valuation report

Deliverable:

Reporting API

works.

## Sprint 6 — MVC

Week 6

Goals:

- Dashboard

- Product UI

- Inventory UI

- Warehouse UI

- Alerts

- Reports

Deliverable:

A user can use the system through the browser.

## Sprint 7 — Real-Time + Authentication

Week 7

Goals:

- SignalR

- Real-time inventory

- Login

- Roles

- Authorization

Deliverable:

Two browser windows

↓

One changes inventory

↓

Other updates automatically

## Sprint 8 — Testing + Docker + Documentation

Week 8

Goals:

- Integration tests

- End-to-end tests

- Docker

- Bug fixing

- Documentation

- Presentation

Deliverable:

docker compose up

starts the complete system.